Internet Addiction Final Website

Proposal

{Internet Addiction}

Project scope

5 Pages

(Johnny) Main Page – general information

(Kyle) Form Page – submit email request – contact information

(Amel) Content Page – Tips and tricks to avoid internet addictions

(Tristin) Content Page – Instructional Video

(Rhett) Content Page – History and causes

(Rhett) Footer - PHP

Copyright information

Last Updated

(Kyle) Header - PHP

Website Title

Navigation \*jQuery hamburger thing

Site Wide favicon

Site Wide accessibility

CSS – As a team after pages are setup

Determine styling for header, footer, body

Let the rest of the team know what our classes and id’s should look like

(Kyle) JavaScript – Responsive design elements

Project features

Web Form: Need help with your internet addition form? Sends confirmation mail to client. Uses Javascript on the front end to verify data using regular expressions and a Captcha V2 check. Then on the server before an email is sent a second check is done using PHP in case someone tries to submit the form and has disabled Javascript.

Timeline

March 6th: All members meet to plan collaboration techniques using Code Anywhere. We also planned how and where we were going to host our website. We decided to use a personal web server at address [www.qwep.com](http://www.qwep.com).

April 4th: All members short of Amel Nukic meet to discuss format of website, assign tasks, make style decision, and create timeline.

April 5th: Filled in Amel about previous meeting topics

April 11th : Codeanywhere does not allow you to view PHP pages which is inconvenient so we decided to use GitHub as a repository and collaboration software instead. The repository is kept at <https://github.com/KyleAure/CS344WebsiteProject>. We cleaned up all of the pages to have a similar format and just need to keep working on our assigned pages.

April 12th: Amel and Rhett were not able to make this meeting. Filled them in during Data Structures on Thursday and helped them set up their IED with git integration so that they can update the project as needed.

April 18th: All team members meet to wrap up final design decisions.

Task Assignment to Members

Tristin Harvell

Johnny Tran

Amel Nukic

Rhett Jacobs

Kyle Aure

Test Plans

We plan to test our website on both Mac and Windows operating systems with a variety of browsers; chrome, Firefox, internet explorer, and safari. Similarly, we will test our website on mobile platforms using similar browsers on Android and IOS devices. [Specifications of devices and computers used]

We will also use Cynthia Says portal to check accessibility of content on the page.